FINAL-DESC-CMCMIS

The Final Project Description

Computerized Maintenance & Calibration
Management Information System

Every Decision Locked  |  Every Module Mapped  |  Every Rule Written

For the 10-Week Industry-Grade Production Build
Solo Developer + AI Pair  ·  ISRO SAC-style on-prem deployment

Style: structured · table-heavy · flowchart-rich · beginner-to-advanced

LOCKED - All Decisions Confirmed on 2026-05-16 - Ready for Phase 3 (DB Design)

Table of Contents

•  Section 1 — Executive Summary (One-Page Brief)

•  Section 2 — Project at a Glance

•  Section 3 — The 9-Module Architecture Map

•  Section 4 — Role Model (5 Roles) + 3-Layer RBAC

•  Section 5 — Final Consolidated Permission Matrix

•  Section 6 — Authentication & Session Model

•  Section 7 — Critical State Machines

•  Section 8 — Business Rules Catalogue

•  Section 9 — Functional Requirements (MVP)

•  Section 10 — Non-Functional Requirements

•  Section 11 — Database Strategy & Approach

•  Section 12 — Locked Tech Stack (Frontend + Backend + Additions)

•  Section 13 — Architectural Decision Register (D1–D11, C1–C5)

•  Section 14 — Code Architecture Patterns (JS+JSDoc+Zod, Repository, Feature-FE)

•  Section 15 — System Architecture & Request Trace

•  Section 16 — Express Middleware Pipeline

•  Section 17 — Production Deployment Topology (Nginx + PM2)

•  Section 18 — Operational Strategies (PDF, Logging, Testing, CSRF, Security)

•  Section 19 — Project Folder Structure (FINAL)

•  Section 20 — Coding Conventions & API Standards

•  Section 21 — MVP Scope vs Phase 2 Backlog

•  Section 22 — 10-Week War Plan

•  Section 23 — Real-World End-to-End Walk-Through

•  Section 24 — Constraints, Quick Recap, What's Next

Section 1 — Executive Summary (One-Page Brief)

CMCMIS is a defence-grade Computerized Maintenance & Calibration Management Information System for a high-precision engineering org (ISRO SAC-style). It tracks every test/measurement and functional instrument through its full lifecycle — register, calibrate, maintain, repair, retire — under a strict 3-layer RBAC system.

1.1 What CMCMIS Does

Knows every instrument: serial, model, division, last/next calibration date, status.

Routes work: Normal Users raise Job Requests; Lab In-charge approves; Lab Engineer executes via Job Cards.

Records evidence: tasks done, readings taken, before/after, environmental conditions, signatures.

Generates PDFs on demand: job cards, calibration certificates (no storage — pure print).

Logs everything: audit trail on every state-changing action.

Enforces order: state machines for Job Request + Equipment prevent illegal transitions.

1.2 Who Uses CMCMIS

| Role | Primary Job |
| --- | --- |
| Super Admin | Assigns roles, owns master data, ultimate authority |
| Lab In-charge | Approves requests, verifies equipment, closes job cards |
| Lab Engineer | Executes calibration/repair, fills job cards |
| Normal User | Raises job requests, registers new equipment |
| View-Only User | Reads everything; cannot write |

1.3 How It's Built (Locked Stack)

| Layer | Technology |
| --- | --- |
| Frontend | React 18 + Vite + Tailwind v3 + TanStack Query + Zustand + Axios + RHF + Zod |
| Backend | Node + Express 4 + mysql2/promise + Zod + JWT + bcryptjs + Pino + pdfkit + PM2 |
| Database | MySQL 8.x (existing ~64 tables + new) via phpMyAdmin |
| Production | Nginx (TLS + SPA + /api proxy) → PM2 cluster → MySQL on-prem |
| Type system | JavaScript + JSDoc + Zod (NO TypeScript) |
| Data access | Raw SQL + Repository pattern (NO ORM) |

1.4 Timeline & Outcome

10 weeks for MVP (Auth+RBAC, Equipment, Job Requests, Job Cards, Dashboard, Inquiry, PDF, audit). Phase 2 post-internship (Schedule, Procurement, Reports, Admin master CRUD, Notifications). Deployed on-prem to org private infrastructure. Demo-ready first; full go-live after stakeholder sign-off.

Section 2 — Project at a Glance

2.1 One-Sentence Definition

"CMCMIS is the system that knows where every instrument in our labs is, what state it's in, when it needs calibration, who's working on it, and what was done to it — for as long as the instrument exists."

2.2 The Domain in 5 Words

REGISTER --> CALIBRATE --> MAINTAIN --> REPAIR --> RETIRE

2.3 The Strategic Picture

| Layer | What Lives Here | Why It Matters |
| --- | --- | --- |
| People | 5 roles, hundreds of users | Wrong access = data corruption / compliance breach |
| Process | 2 strict state machines | Wrong transitions = audit failure |
| Assets | Thousands of instruments + full history | Lose history = lose calibration provenance |
| Money | POs, spares, vendor contracts (Phase 2) | Wrong PO chain = procurement audit issues |
| Knowledge | Reports, certificates, signatures | This IS the institutional memory |

2.4 Engagement Context

| Aspect | Decision |
| --- | --- |
| Organization context | ISRO SAC-like government / defence / space-grade |
| Project status | Real organizational production system (NOT a prototype) |
| Owner | Solo Software-Developer intern (with AI pair) |
| Timeline | 10 weeks for MVP; full go-live after stakeholder approval |
| Deployment | Internal on-prem / private infra (NOT public cloud) |
| Existing DB | ~64 tables already exist — reviewed in Phase 3 |
| Stack | Locked — see Section 12 |
| Decisions | All locked — see Section 13 |

Section 3 — The 9-Module Architecture Map

3.1 Module Map (MVP + Phase 2)

+---------------------------------+ ¦ DASHBOARD (read-only) ¦ ¦ Reads -> ALL modules ¦ +----------------+----------------+ ¦ +--------------------------+--------------------------+ v v v +-------------+ +------------------+ +----------------+ ¦ JOB ¦--creates¦ JOB CARDS ¦<-touch-¦ EQUIPMENT ¦ ¦ REQUESTS ¦-------->¦ (work execution)¦ ¦ (asset master)¦ ¦ (intake) ¦ ¦ ¦ ¦ ¦ +-----+-------+ +-----+------------+ +--------+-------+ ¦ ¦ updates ¦ schedules ¦ v v ¦ +------------------+ +------------------+ ¦ ¦ DOCUMENTS ¦ ¦ SCHEDULE (P2) ¦ ¦ ¦ (PDF generation) ¦ ¦ (PM + Cal cal) ¦ ¦ +------------------+ +------------------+ v +--------------+ +----------------+ ¦ PROCUREMENT ¦<--->¦ VENDORS (P2) ¦ ¦ (P2) ¦ ¦ (master data) ¦ +--------------+ +----------------+ +-----------------+ +-----------------+ +------------------+ ¦ INQUIRY ¦ ¦ REPORTS (P2) ¦ ¦ ADMIN (P2) ¦ ¦ (search hub) ¦ ¦ (analytics) ¦ ¦ (master + RBAC) ¦ +-----------------+ +-----------------+ +------------------+ Legend: (P2) = Phase 2 / post-internship. All others MVP.

3.2 Module Responsibility Matrix

| # | Module | Owns (CRUD) | Reads From | Writes To | Primary Actors | MVP? |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Dashboard | Nothing | All modules | Nothing | All roles | YES |
| 2 | Job Requests | job_requests | Equipment, Employees | Job Cards on approval | Normal -> Lab In-charge | YES |
| 3 | Job Cards | job_cards, tasks, observations | Job Requests, Equipment | Documents, Equipment | Lab Engineer, In-charge | YES |
| 4 | Equipment | equipment, specs, cal_history | Job Cards, Procurement | Schedule | All except View-Only | YES |
| 5 | Schedule | schedules | Equipment | Auto-Job Requests | In-charge, Engineer | Phase 2 |
| 6 | Procurement | purchase_orders, spare_parts | Vendors, Equipment | Equipment stock | In-charge | Phase 2 |
| 7 | Vendors | vendors | — | Procurement | Super Admin | Phase 2 |
| 8 | Inquiry | Nothing (read-only) | Everything | — | All roles | YES |
| 9 | Reports | Nothing (read-only) | All modules | Export logs | In-charge, Super Admin | Phase 2 |
| 10 | Admin | Master data + Users + Roles | — | All master tables | Super Admin only | Phase 2 (RBAC live in MVP) |

3.3 The Golden Rule of Data Flow

EQUIPMENT (source of truth) ¦ v JOB REQUEST (references equipment_id) ¦ v JOB CARD (references job_request_id + equipment_id) ¦ v DOCUMENT (references job_card_id, generated on demand) ¦ v EQUIPMENT.last_calibration_date <-- the ONLY back-write (only via state machine)

Rule: data flows downstream; only one well-defined hook back-writes calibration metadata to Equipment.

Section 4 — Role Model (5 Roles) + 3-Layer RBAC

LOCKED - C1: Five roles final. Admin role DELETED. Super Admin is the only admin tier.

4.1 The 5-Role Hierarchy

+------------------------+ ¦ SUPER ADMIN ¦ <-- role-assigner, ¦ (only admin tier) ¦ master data owner, +-----------+------------+ ultimate authority ¦ +-----------v------------+ ¦ LAB IN-CHARGE ¦ <-- approves jobs, ¦ ¦ verifies/closes +-----------+------------+ ¦ +-----------v------------+ ¦ LAB ENGINEER ¦ <-- executes work, ¦ ¦ fills job cards +-----------+------------+ ¦ +--------------+--------------+ v v +--------------------+ +---------------------+ ¦ NORMAL USER ¦ ¦ VIEW-ONLY USER ¦ ¦ raises requests + ¦ ¦ read-only -- ¦ ¦ registers equip! ¦ ¦ no writes EVER ¦ +--------------------+ +---------------------+

4.2 The 3-Layer RBAC Model

USER ---> ROLE ---> PERMISSION ---> RESOURCE+ACTION ¦ ¦ ¦ ¦ ¦ ¦ ¦ +-- "equipment:create" ¦ ¦ +-- Granular toggle stored in DB ¦ +-- Role bundle (e.g. "Lab Engineer") +-- Identity (employee_id)

| Layer | Real-world Example | Stored In |
| --- | --- | --- |
| User | Employee #EMP1234 (Deep) | users |
| Role | Lab Engineer | roles + user_roles |
| Permission | job_card:update, equipment:read | permissions + role_permissions |
| Resource:Action | Checked at API middleware | Runtime check |

4.3 Why 3 Layers (Not 2)

2-layer (User -> Role) requires a redeploy every time business changes 'who can do what'.

3-layer (User -> Role -> Permission) lets Super Admin toggle a checkbox and behaviour changes instantly.

BR-RBAC-03: code NEVER checks by role name. Always by permission. This is the contract.

4.4 The Equipment Registration Override

All roles EXCEPT View-Only can register a new equipment. Even a Normal User can. Verification (PENDING_VERIFICATION -> ACTIVE) still requires Lab In-charge or Super Admin (per C5 + D10).

Section 5 — Final Consolidated Permission Matrix

Replaces every prior permission matrix. Single source of truth.

5.1 Authentication & Identity

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| auth:login | YES | YES | YES | YES | YES |
| auth:logout | YES | YES | YES | YES | YES |
| auth:refresh-token | YES | YES | YES | YES | YES |
| me:read (own profile) | YES | YES | YES | YES | YES |

5.2 User & Role Management (Super Admin only)

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| user:read-list | NO | NO | NO | NO | YES |
| user:role-assign | NO | NO | NO | NO | YES |
| user:activate / deactivate | NO | NO | NO | NO | YES |

5.3 Equipment (create open to ALL except View-Only)

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| equipment:read-list | YES | YES | YES | YES | YES |
| equipment:read-detail | YES | YES | YES | YES | YES |
| equipment:create | YES | NO | YES | YES | YES |
| equipment:update | NO | NO | YES | YES | YES |
| equipment:verify (PENDING -> ACTIVE) | NO | NO | NO | YES | YES |
| equipment:delete (hard) | NO | NO | NO | NO | YES |
| equipment:condemn (status flip) | NO | NO | NO | YES | YES |

5.4 Job Requests

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| job_request:create | YES | NO | YES | YES | YES |
| job_request:read-own | YES | YES | YES | YES | YES |
| job_request:read-all | NO | YES | YES | YES | YES |
| job_request:approve | NO | NO | NO | YES | YES |
| job_request:reject | NO | NO | NO | YES | YES |
| job_request:assign-engineer | NO | NO | NO | YES | YES |

5.5 Job Cards (Super Admin + Lab In-charge full)

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| job_card:read-list | NO | YES | YES | YES | YES |
| job_card:read-detail | NO | YES | YES | YES | YES |
| job_card:start-work | NO | NO | YES (own) | YES | YES |
| job_card:update-tasks | NO | NO | YES (own) | YES | YES |
| job_card:complete | NO | NO | YES (own) | YES | YES |
| job_card:verify-close | NO | NO | NO | YES | YES |
| job_card:reopen | NO | NO | NO | YES | YES |
| job_card:generate-pdf | NO | YES | YES | YES | YES |

5.6 Dashboard & Inquiry

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| dashboard:view | YES | YES | YES | YES | YES |
| inquiry:search-vendors | YES | YES | YES | YES | YES |
| inquiry:search-products | YES | YES | YES | YES | YES |
| inquiry:search-job-cards | NO | YES | YES | YES | YES |
| inquiry:search-instruments | YES | YES | YES | YES | YES |

5.7 Master Data (Super Admin only — Phase 2)

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| master:employees:manage | NO | NO | NO | NO | YES |
| master:vendors:manage | NO | NO | NO | NO | YES |
| master:equipment-types:manage | NO | NO | NO | NO | YES |
| master:divisions:manage | NO | NO | NO | NO | YES |
| master:lookup-values:manage | NO | NO | NO | NO | YES |

5.8 Audit & Logs

| Resource:Action | Normal | View-Only | Lab Engr | Lab In-charge | Super Admin |
| --- | --- | --- | --- | --- | --- |
| audit_log:read | NO | NO | NO | NO | YES |
| export:trigger (PDF / future Excel) | NO | NO | YES | YES | YES |

Section 6 — Authentication & Session Model

6.1 Login Flow (v1: employee_id + password; SSO-ready)

User submits credentials OR (future) SSO identity assertion ¦ v +----------------------------------------------+ ¦ STEP 1: Validate employee_id ¦ ¦ - v1: bcryptjs hash check vs DB ¦ ¦ - future: SSO signature verify ¦ +----------------------------------------------+ ¦ valid v +----------------------------------------------+ ¦ STEP 2: Lookup user in `users` table ¦ ¦ - exists? is_active? is_locked? ¦ +----------------------------------------------+ ¦ +------------+------------+ v v NOT FOUND FOUND ¦ ¦ v v +----------------+ +---------------------------+ ¦ Auto-provision ¦ ¦ Fetch user_roles JOIN ¦ ¦ as Normal User ¦ ¦ roles -> permissions ¦ +-------+--------+ +-------------+-------------+ ¦ ¦ +------------+-------------+ v +----------------------------------------------+ ¦ STEP 3: Generate ACCESS token (JWT) ¦ ¦ - sub: employee_id ¦ ¦ - role + permissions[] ¦ ¦ - exp: 15 min + jti (for revoke list) ¦ +-----------------+----------------------------+ v +----------------------------------------------+ ¦ STEP 4: Issue REFRESH cookie ¦ ¦ - httpOnly + Secure + SameSite=Lax ¦ ¦ - exp: 7 days (hashed in DB) ¦ +-----------------+----------------------------+ v +---------------------------+ ¦ Authenticated session ¦ ¦ -> write login_audit row ¦ +---------------------------+

6.2 Session Envelopes (Three Concentric Timers)

+========================================================+ ¦ REFRESH TOKEN MAX (7 days, absolute) ¦ ¦ +--------------------------------------------------+ ¦ ¦ ¦ 60-MIN INACTIVITY WINDOW (sliding) ¦ ¦ ¦ ¦ +--------------------------------------------+ ¦ ¦ ¦ ¦ ¦ 15-MIN JWT ACCESS TOKEN (short-lived) ¦ ¦ ¦ ¦ ¦ ¦ refreshed silently on each authed API call ¦ ¦ ¦ ¦ ¦ +--------------------------------------------+ ¦ ¦ ¦ ¦ resets on every authenticated request ¦ ¦ ¦ +--------------------------------------------------+ ¦ ¦ hard expiry; user MUST re-login ¦ +========================================================+

6.3 First Super Admin Bootstrap (D11)

LOCKED - D11: Seed at least 2 Super Admin employee IDs via SUPER_ADMIN_EMPLOYEE_IDS env var

Seed via DB migration on first deploy (NOT manual SQL).

Env var: SUPER_ADMIN_EMPLOYEE_IDS (comma-separated; ≥ 2 required).

Migration: INSERT users + INSERT user_roles (SUPER_ADMIN) + INSERT audit_log 'BOOTSTRAP' rows.

First login forces password reset (password_must_change = TRUE).

IDs will be provided by user before seed migration runs.

Section 7 — Critical State Machines

7.1 Job Request Lifecycle

+---------+ submit +--------------+ assign +--------------+ ¦ DRAFT ¦------------>¦ SUBMITTED ¦----------->¦ ASSIGNED ¦ +---------+ +------+-------+ +------+-------+ ¦ reject ¦ start v v +--------------+ +--------------+ ¦ REJECTED ¦ ¦ IN-PROGRESS ¦ +--------------+ +------+-------+ ¦ complete v +--------------+ ¦ COMPLETED ¦ +------+-------+ ¦ verify v +----------------+ ¦ VERIFIED/CLOSED¦ +------+---------+ ¦ reopen v +--------------+ ¦ REOPENED ¦ +--------------+

| From -> To | Allowed By | Side Effects |
| --- | --- | --- |
| DRAFT -> SUBMITTED | Owner | Notify Lab In-charge |
| SUBMITTED -> ASSIGNED | Lab In-charge | Auto-create Job Card |
| SUBMITTED -> REJECTED | Lab In-charge | Mandatory reason; lock further edits |
| ASSIGNED -> IN-PROGRESS | Assigned Engineer | Set start_time |
| IN-PROGRESS -> COMPLETED | Assigned Engineer | BR-JC-07: observations required |
| COMPLETED -> VERIFIED/CLOSED | Lab In-charge | Cert PDF available; update last_cal_date |
| VERIFIED -> REOPENED | Lab In-charge / Super Admin | Audit log mandatory reason |

7.2 Equipment Lifecycle (with PENDING_VERIFICATION per D10)

LOCKED - D10: All new equipment defaults to PENDING_VERIFICATION; Lab In-charge / Super Admin flip to ACTIVE

[PENDING_VERIFICATION] --verify by InC/SA--> [ACTIVE] ¦ +---> [UNDER_CALIBRATION] --> [ACTIVE] ¦ ¦ ¦ +--> [OUT_OF_TOLERANCE] --> [UNDER_REPAIR] --> [ACTIVE] ¦ +---> [UNDER_REPAIR] --> [ACTIVE] ¦ +---> [QUARANTINED] --> [CONDEMNED/RETIRED] (terminal)

7.3 Implementation Pattern (Single Choke-Point)

// backend/src/stateMachines/jobRequest.fsm.js // ONE function per entity. Single source of truth. export function transitionJobRequest(currentState, action, actor) { const allowed = ALLOWED_TRANSITIONS[currentState]?.[action]; if (!allowed) throw new IllegalTransitionError(currentState, action); if (!actor.hasPermission(allowed.permission)) throw new ForbiddenError(allowed.permission); return { newState: allowed.to, sideEffects: allowed.effects }; } // Service layer calls transition() inside a DB transaction, // then writes the *_status_history row + audit_log row.

Effect: no developer writes raw UPDATE status= anywhere. Every transition is logged automatically. Audit trail is free.

Section 8 — Business Rules Catalogue

37 rules across 9 categories. Contract between business and code.

8.1 BR-AUTH — Authentication & Identity

| ID | Rule |
| --- | --- |
| BR-AUTH-01 | Login is by employee_id only (not email/username). |
| BR-AUTH-02 | User must exist in org's employee directory — no self-registration. |
| BR-AUTH-03 | Authenticated user with no role → defaults to Normal User. |
| BR-AUTH-04 | Sessions expire after 60 minutes of inactivity. Refresh token valid 7 days. |
| BR-AUTH-05 | First Super Admin seeded via DB migration using SUPER_ADMIN_EMPLOYEE_IDS env var. Seed ≥ 2. |
| BR-AUTH-06 | All login attempts (success + failure) are logged. |
| BR-AUTH-07 | Deactivated user (status = INACTIVE) cannot log in but history preserved. |

8.2 BR-RBAC — Authorization

| ID | Rule |
| --- | --- |
| BR-RBAC-01 | Only Super Admin can assign/change a user's role. |
| BR-RBAC-02 | A user has exactly ONE primary role at a time (no multi-role in v1). |
| BR-RBAC-03 | Permissions derived: User -> Role -> Permissions. NEVER check by role name. |
| BR-RBAC-04 | Sidebar items and routes filtered by permissions, not role names. |
| BR-RBAC-05 | Every API endpoint enforces permission check at controller layer. |
| BR-RBAC-06 | View-Only users can read but cannot trigger any write operation. |
| BR-RBAC-07 | Role changes take effect on next login OR token refresh. |

8.3 BR-EQP — Equipment

| ID | Rule |
| --- | --- |
| BR-EQP-01 | Every equipment has a unique serial number system-wide. |
| BR-EQP-02 | Equipment must belong to T&ME or F&PE category. |
| BR-EQP-03 | F&PE may have NO calibration frequency (optional). |
| BR-EQP-04 | T&ME MUST have calibration frequency (months). |
| BR-EQP-05 | next_cal_due_date = last_cal_date + calibration_frequency_months. |
| BR-EQP-06 | Status transitions follow the equipment state machine. |
| BR-EQP-07 | Hard DELETE = Super Admin only. CONDEMN = Lab In-charge or Super Admin. |
| BR-EQP-08 | Search is case-insensitive across serial, model, manufacturer, type. |
| BR-EQP-09 | Every registration captures registered_by + verified_by + timestamps. |
| BR-EQP-10 | New equipment defaults to PENDING_VERIFICATION; verify by Lab In-charge / Super Admin -> ACTIVE. |

8.4 BR-JR — Job Requests

| ID | Rule |
| --- | --- |
| BR-JR-01 | Must reference existing equipment (or trigger registration). |
| BR-JR-02 | Job type in {Calibration, Repair, Registration}. |
| BR-JR-03 | User can save as DRAFT before submitting. |
| BR-JR-04 | Once SUBMITTED, only Lab In-charge can change state. |
| BR-JR-05 | Submitted request must be assigned to a Lab Engineer before becoming a Job Card. |
| BR-JR-06 | 'submitted by' auto-filled from current user — not overridable. |
| BR-JR-07 | High-priority repairs appear at top of Lab In-charge queue. |
| BR-JR-08 | Rejection requires mandatory reason (free text + reason code). |

8.5 BR-JC — Job Cards

| ID | Rule |
| --- | --- |
| BR-JC-01 | Auto-created when a request is approved + assigned. |
| BR-JC-02 | Lifecycle: ASSIGNED -> IN-PROGRESS -> COMPLETED -> VERIFIED/CLOSED. |
| BR-JC-03 | Only the assigned engineer can mark IN-PROGRESS or COMPLETED. |
| BR-JC-04 | Only Lab In-charge can verify/close. |
| BR-JC-05 | Closed job can only be REOPENED by Lab In-charge with reason. |
| BR-JC-06 | Tasks are configurable per job type. |
| BR-JC-07 | Calibration cards require before-reading + after-reading + environment before COMPLETED. |
| BR-JC-08 | Job card history is append-only — immutable state transition log. |

8.6 BR-PDF, BR-AUD, BR-VIS, BR-MASTER

| ID | Rule |
| --- | --- |
| BR-PDF-01 | PDFs generated on demand from current DB state. Nothing stored. |
| BR-PDF-02 | Job card PDF: header, equipment info, tasks, observations, signatures, date. |
| BR-PDF-03 | Calibration cert PDF: equipment, standards, readings, environment, uncertainty, valid-until. |
| BR-PDF-04 | All PDFs include generation timestamp + footer + record ID. |
| BR-AUD-01 | Every write on critical tables is logged in audit_logs. |
| BR-AUD-02 | Audit log captures who, what, when, before/after, IP, user-agent. |
| BR-AUD-03 | Exports logged with user + record IDs accessed. |
| BR-AUD-04 | Sensitive fields filtered from API responses based on permission. |
| BR-AUD-05 | HTTPS in prod. JWT in Authorization header. Refresh in httpOnly cookie. |
| BR-VIS-01 | Normal User sees only their own job requests. |
| BR-VIS-02 | Lab Engineer sees all jobs assigned to them + the queue. |
| BR-VIS-03 | Lab In-charge and above see all jobs and equipment. |
| BR-VIS-04 | View-Only sees all data, performs no actions. |
| BR-MASTER-01 | All master-data CRUD is Super Admin only (Phase 2 UI). |

Section 9 — Functional Requirements (MVP)

45 FRs across 6 MVP modules. 44 MUST + 1 SHOULD.

9.1 FR-A — Auth & RBAC

| FR ID | Description | Priority |
| --- | --- | --- |
| FR-A-01 | Login screen accepts employee_id + password | MUST |
| FR-A-02 | Successful login returns JWT + sets refresh cookie | MUST |
| FR-A-03 | Logout clears tokens and invalidates session | MUST |
| FR-A-04 | Protected routes redirect to login when unauthenticated | MUST |
| FR-A-05 | Sidebar items render based on user's permission set | MUST |
| FR-A-06 | Super Admin can view list of all users + their roles | MUST |
| FR-A-07 | Super Admin can assign/change a user's role | MUST |
| FR-A-08 | Super Admin can activate/deactivate a user | MUST |
| FR-A-09 | Backend exposes GET /me returning current user + permissions | MUST |
| FR-A-10 | Token refresh endpoint silently extends session | MUST |

9.2 FR-E — Equipment

| FR ID | Description | Priority |
| --- | --- | --- |
| FR-E-01 | List equipment with pagination, search, filter (type, status) | MUST |
| FR-E-02 | View equipment detail page with specs, cal history, linked jobs | MUST |
| FR-E-03 | Register new equipment (all roles except View-Only) | MUST |
| FR-E-04 | Edit equipment details (specs, status) | MUST |
| FR-E-05 | Color-code calibration due dates (green/yellow/red) | MUST |
| FR-E-06 | Show equipment's calibration history timeline | MUST |
| FR-E-07 | Search equipment by serial, model, manufacturer | MUST |
| FR-E-08 | Soft-delete (status = CONDEMNED) for non-super-admins | MUST |
| FR-E-09 | Lab In-charge / Super Admin verify equipment (PENDING -> ACTIVE) | MUST |

9.3 FR-JR — Job Requests

| FR ID | Description | Priority |
| --- | --- | --- |
| FR-JR-01 | List job requests with filters (type, status, mine vs all) | MUST |
| FR-JR-02 | Create job request form (multi-section, progressive disclosure) | MUST |
| FR-JR-03 | Save as draft | MUST |
| FR-JR-04 | Submit triggers state transition to SUBMITTED | MUST |
| FR-JR-05 | View request detail with full info + state history | MUST |
| FR-JR-06 | Lab In-charge can approve / reject with reason | MUST |
| FR-JR-07 | Approval triggers automatic Job Card creation | MUST |
| FR-JR-08 | Assignment dropdown shows lab engineers with current workload | SHOULD |

9.4 FR-JC — Job Cards

| FR ID | Description | Priority |
| --- | --- | --- |
| FR-JC-01 | List job cards with filter (status, assigned-to-me, all) | MUST |
| FR-JC-02 | View job card with horizontal status stepper | MUST |
| FR-JC-03 | Task checklist (configurable per job type) | MUST |
| FR-JC-04 | Observations & readings log (free text + structured) | MUST |
| FR-JC-05 | Engineer can transition state (Start work, Mark complete) | MUST |
| FR-JC-06 | Lab In-charge can Verify/Close or Reopen | MUST |
| FR-JC-07 | Generate PDF of job card (on-demand download) | MUST |
| FR-JC-08 | State history visible as timeline | MUST |

9.5 FR-D — Dashboard

| FR ID | Description | Priority |
| --- | --- | --- |
| FR-D-01 | Role-aware KPI widgets (different per role) | MUST |
| FR-D-02 | Calibration due alerts (next 30 days + overdue) | MUST |
| FR-D-03 | Engineer workload bar chart (for Lab In-charge) | MUST |
| FR-D-04 | Equipment status pie chart | MUST |
| FR-D-05 | Recently updated jobs table | MUST |
| FR-D-06 | Quick actions: Raise request, Add equipment (permission-gated) | MUST |

9.6 FR-I — Inquiry

| FR ID | Description | Priority |
| --- | --- | --- |
| FR-I-01 | 4-tab interface (Vendor, Product, Job Card, Instrument) | MUST |
| FR-I-02 | Real-time search with debounce | MUST |
| FR-I-03 | Result tables with drill-down to full record | MUST |
| FR-I-04 | Empty-state messages when no results | MUST |

Section 10 — Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Initial page load (cold) | < 3 sec on intranet |
| Performance | API response (95th percentile) | < 500 ms |
| Performance | List pagination | 25 default, 100 max |
| Security | Password hashing | bcryptjs ≥ 10 rounds |
| Security | JWT access lifetime | 15 min |
| Security | Refresh token lifetime | 7 days, httpOnly cookie, SameSite=Lax |
| Security | SQL injection defence | Parameterized queries everywhere (mysql2 placeholders) |
| Security | XSS | React auto-escape + helmet CSP header |
| Security | CSRF | SameSite cookies + double-submit CSRF token on /auth/refresh |
| Reliability | Server uptime (post go-live) | 99% during business hours |
| Reliability | DB connection pool | 10–20 connections |
| Reliability | Process supervision | PM2 cluster mode + auto-restart |
| Usability | Max clicks to any feature | ≤ 3 |
| Usability | Keyboard shortcuts | Power-user screens |
| Usability | Responsive viewport | 1280–1920 primary; graceful 768 |
| Audit | Every state-changing op logged | Yes |
| Audit | Audit log retention | Indefinite (until specified) |
| Maintainability | Code style | ESLint + Prettier via husky pre-commit |
| Maintainability | Folder structure (BE) | routes / controllers / services / repositories |
| Maintainability | Folder structure (FE) | feature-based (per D8) |
| Maintainability | API versioning | /api/v1/... from day 1 |
| Compatibility | Browsers | Chrome, Edge, Firefox (latest 2 versions) |

Section 11 — Database Strategy & Approach

REALITY: ~64 tables already exist with records. CMCMIS does NOT start blank. Phase 3 (the next step) reviews each existing table, classifies, and designs new tables alongside.

11.1 The Phase 3 Inventory Approach (Next)

STEP 1 Inventory existing schema (user provides tomorrow): - mysqldump --no-data OR SHOW CREATE TABLE for all 64 - user-provided notes: definitely-used / probably-dead / unsure STEP 2 Classify each existing table: KEEP ¦ EXTEND ¦ REFACTOR ¦ DEPRECATE ¦ NEW STEP 3 Decide migration strategy: - Add new tables alongside existing (low risk) - Write data migrations for refactored tables - Never drop in MVP - only deprecate STEP 4 Lock final ERD (~70 tables target) STEP 5 Write seed scripts (roles, permissions, super admins, system_types T&ME/F&PE, divisions, lookup data)

11.2 Approximate Group Map (~70 tables)

| Group | ~Tables | Examples |
| --- | --- | --- |
| Identity & RBAC | ~10 | users, employees, roles, permissions, user_roles, role_permissions, refresh_tokens, login_audit, password_reset_tokens, sso_identity_mappings |
| Job Requests | ~7 | job_requests, types, status_history, attachments, comments, approvals, priorities |
| Job Cards | ~9 | job_cards, tasks, task_templates, observations, status_history, assignees, signatures, time_logs, attachments |
| Equipment | ~11 | equipment, types, specifications, cal_history, maint_history, status_history, documents, warranty, amc, manufacturers, categories |
| Schedule (P2) | ~4 | schedules, recurrence_rules, notifications, assignments |
| Procurement + Vendors (P2) | ~10 | purchase_orders, po_items, status_history, approvals, spare_parts, stock_movements, vendors, contacts, categories, documents |
| Master / Lookups | ~10 | divisions, departments, locations, labs, system_types, units, currencies, config_settings, numbering_sequences, holiday_calendar |
| Documents | ~4 | documents, versions, categories, signatures |
| System / Observability | ~7 | notifications, templates, audit_log, error_log, background_jobs, email_dispatch_log, system_announcements |

11.3 Conventions Locked (Per D2)

LOCKED - D2: Raw SQL + Repository pattern. NO ORM. mysql2/promise pool throughout.

| Convention | Rule |
| --- | --- |
| Engine | InnoDB always (transactions, FK enforcement) |
| Charset | utf8mb4 + utf8mb4_unicode_ci |
| Table names | snake_case, plural |
| Primary keys | BIGINT UNSIGNED AUTO_INCREMENT named id |
| Foreign keys | <ref_table_singular>_id |
| Timestamps | Every table has created_at, updated_at (NOT NULL, defaults) |
| Soft deletes | is_deleted BOOLEAN + deleted_at on transactional tables |
| Status fields | ENUM only for tiny fixed lists; otherwise FK to lookup table |
| Audit fields | created_by, updated_by (FK -> users.id) |
| Money fields | DECIMAL(18,4) — never FLOAT |
| Query style | Parameterized via mysql2 ? placeholders; NEVER concat |
| Transactions | Required for any multi-table write (state transition + audit log) |

Note: deep schema work — final ERD, table-by-table classification, SQL DDL — happens in Phase 3 starting tomorrow with user's existing schema export.

Section 12 — Locked Tech Stack (FE + BE + Additions)

LOCKED - All stack items + 6 additions confirmed by user on 2026-05-16

12.1 Frontend Stack (React 18 + Vite + Tailwind v3)

| # | Concern | Library | Why |
| --- | --- | --- | --- |
| 1 | Build | vite | Fast HMR, modern |
| 2 | Framework | react@18 | Locked |
| 3 | Routing | react-router-dom@v6 | SPA standard |
| 4 | State (local) | useState / useReducer | Built-in |
| 5 | State (global UI) | zustand (D4) | ~1KB, no boilerplate |
| 6 | Server state | @tanstack/react-query (D3) | Cache, refetch, mutations |
| 7 | HTTP | axios | Interceptors for auth/refresh |
| 8 | Forms | react-hook-form + zod | Performant + schema shared with BE |
| 9 | UI primitives | Custom on Tailwind | Avoids shadcn/MUI lock-in |
| 10 | Icons | lucide-react | Tree-shakable |
| 11 | Charts | recharts | Dashboard widgets |
| 12 | Date | dayjs | Symmetric with backend |
| 13 | Toasts | sonner | Lightweight |
| 14 | Styling | tailwindcss@v3 | Locked |
| 15 | Table | @tanstack/react-table (ADDED) | Headless tables for equipment/job lists |
| 16 | Form defaults | @tailwindcss/forms (ADDED) | Sane form-element defaults |
| 17 | Lint/Format | eslint + prettier + husky + lint-staged | Pre-commit enforced |
| 18 | Testing (FE) | vitest (ADDED) | Component + hook tests |

12.2 Backend Stack (Node + Express 4)

| # | Concern | Library | Ver | Why |
| --- | --- | --- | --- | --- |
| 1 | Web framework | express | ^4.x | Stable, ubiquitous |
| 2 | DB driver | mysql2/promise | ^3.x | Fastest MySQL driver |
| 3 | Validation | zod | ^3.x | Single source of truth (FE+BE share) |
| 4 | Auth tokens | jsonwebtoken | ^9.x | Industry standard |
| 5 | Password hash | bcryptjs | ^2.x | Pure-JS, no native build pain (Windows) |
| 6 | Logger | pino + pino-pretty (D6) | ^8.x | Faster than Winston, structured JSON |
| 7 | Env loader | dotenv | ^16.x | Standard |
| 8 | Env validation | envalid | ^8.x | Fail at boot if env missing |
| 9 | Date | dayjs | ^1.x | Symmetric with frontend |
| 10 | PDF | pdfkit (D5) | ^0.14.x | Programmatic, no Chromium |
| 11 | Rate limit | express-rate-limit | ^7.x | In-memory, sufficient v1 |
| 12 | Security | helmet | ^7.x | OWASP-friendly defaults |
| 13 | CORS | cors | ^2.x | Standard |
| 14 | Process mgr | pm2 | latest | Cluster mode, restarts, logs |
| 15 | Cookie | cookie-parser (ADDED) | ^1.x | Parse httpOnly refresh cookie |
| 16 | Compression | compression (ADDED) | ^1.x | gzip/brotli for API |
| 17 | CSRF | double-submit token (ADDED) | custom | On /api/v1/auth/refresh |
| 18 | Lint/Format | eslint + prettier + husky + lint-staged | latest | Pre-commit enforced |
| 19 | Testing (BE) | vitest + supertest (ADDED) | latest | Unit + API tests |

12.3 The Three Big Architectural Wins

Schema symmetry — zod on BOTH frontend and backend. One definition, two enforcers.

Date symmetry — dayjs on BOTH sides. No timezone/format drift on BR-EQP-05 math.

On-prem friendly — pdfkit (no Chromium), pm2 (no systemd quirks), no Redis/SMTP/object-storage dependencies.

Section 13 — Architectural Decision Register (D1–D11, C1–C5)

LOCKED - All decisions LOCKED by user on 2026-05-16. Do not re-open.

13.1 Major Decisions (D-series)

| ID | Decision | Choice | Lock |
| --- | --- | --- | --- |
| D1 | Type system | JavaScript + JSDoc + Zod (NOT TypeScript) | LOCKED |
| D2 | Data access | Raw SQL + Repository pattern (NOT ORM) | LOCKED |
| D3 | Server state (FE) | TanStack Query | LOCKED |
| D4 | Global state (FE) | Zustand (NOT Redux) | LOCKED |
| D5 | PDF generation | pdfkit (NOT Puppeteer) | LOCKED |
| D6 | Logging | Pino (NOT Winston) | LOCKED |
| D7 | BE layering | routes -> controllers -> services -> repositories | LOCKED |
| D8 | FE folder org | Feature-based (NOT layer-based) | LOCKED |
| D9 | Production proxy | Nginx reverse proxy + TLS termination | LOCKED |
| D10 | New equipment | Defaults to PENDING_VERIFICATION | LOCKED |
| D11 | Super Admin seed | ≥ 2 via SUPER_ADMIN_EMPLOYEE_IDS env var | LOCKED |

13.2 Confirmation Points (C-series)

| ID | Confirmation | Lock |
| --- | --- | --- |
| C1 | 5 roles final (Super Admin, Lab In-charge, Lab Engineer, Normal, View-Only) | LOCKED |
| C2 | Master Data Management = Phase 2; Super Admin only when built | LOCKED |
| C3 | Lookup data seeded Week 2; edited via phpMyAdmin during MVP | LOCKED |
| C4 | Bootstrap with ≥ 2 Super Admin employee IDs (user provides) | LOCKED |
| C5 | Equipment verify (PENDING -> ACTIVE) by Lab In-charge + Super Admin | LOCKED |

13.3 Pending Inputs from User (Tomorrow)

| # | Input | Use |
| --- | --- | --- |
| 1 | 2 Super Admin employee IDs | Goes into SUPER_ADMIN_EMPLOYEE_IDS env; seed migration |
| 2 | Existing DB schema export (mysqldump --no-data or SHOW CREATE TABLE x 64) | Phase 3 schema inventory |
| 3 | Note on existing tables: used / dead / unsure | Classification step in Phase 3 |

Section 14 — Code Architecture Patterns

14.1 JavaScript + JSDoc + Zod (D1)

Type system without TypeScript compilation overhead. Zod schemas are the runtime contract; JSDoc + z.infer give IDE-time hints in VSCode.

// backend/src/modules/equipment/equipment.schema.js import { z } from 'zod'; export const EquipmentCreateSchema = z.object({ serial_no: z.string().min(1).max(64), model: z.string().min(1).max(128), manufacturer_id: z.number().int().positive(), system_type: z.enum(['TME', 'FPE']), cal_freq_months: z.number().int().positive().nullable(), division_id: z.number().int().positive(), }); /** @typedef {z.infer<typeof EquipmentCreateSchema>} EquipmentCreateInput */ // Use the type alias for IDE hints; no .ts compilation needed. /** @param {EquipmentCreateInput} input */ export async function createEquipment(input) { ... }

Validation: every controller calls schema.parse(req.body) — fails fast on invalid input.

Frontend: same schema file is imported by FE; react-hook-form uses zodResolver(schema).

Result: one schema, two enforcers — perfect symmetry.

14.2 Repository Pattern (D2 + D7)

Each layer has a single responsibility. No layer skips down to a lower layer.

HTTP request ¦ v +-------------------------------+ ¦ ROUTE ¦ one-liner: router.post('/', ctrl.create) +-------------------------------+ ¦ v +-------------------------------+ ¦ CONTROLLER ¦ HTTP layer: ¦ ¦ - parse req ¦ ¦ - validate with Zod ¦ ¦ - call service ¦ ¦ - format response + status +-------------------------------+ ¦ v +-------------------------------+ ¦ SERVICE ¦ Business logic: ¦ ¦ - run state machine ¦ ¦ - orchestrate multiple repos ¦ ¦ - manage transactions ¦ ¦ - write audit_log +-------------------------------+ ¦ v +-------------------------------+ ¦ REPOSITORY ¦ Data access ONLY: ¦ ¦ - parameterized SQL via mysql2 ¦ ¦ - returns plain rows / objects ¦ ¦ - NO business rules here +-------------------------------+ ¦ v MySQL

Why: easy to mock repositories in tests; easy to swap raw SQL for batched SQL; business logic isolated from data access.

14.3 Feature-Based Frontend Folders (D8)

frontend/src/features/ equipment/ api/ (RQ hooks: useEquipmentList, useEquipmentCreate) components/ (EquipmentTable, EquipmentForm, StatusBadge) pages/ (EquipmentListPage, EquipmentDetailPage) schemas/ (zod schemas — shared from backend) hooks/ (useEquipmentStateTransition, ...) types.js (JSDoc typedefs via z.infer) index.js (public API of this feature) jobRequests/ jobCards/ auth/ dashboard/ inquiry/

Why over layer-based: every change to a feature lives in ONE folder. Adding a Job Request field doesn't require touching 6 layer folders.

Section 15 — System Architecture & Request Trace

15.1 Runtime Architecture

+---------------------------------------------------------------+ ¦ DESKTOP / LAPTOP BROWSER (NO MOBILE) ¦ ¦ React 18 + Vite build + Tailwind ¦ ¦ Routes -> React Router ¦ ¦ Server state -> TanStack Query (D3) ¦ ¦ Global UI state -> Zustand (D4) ¦ ¦ Forms -> React Hook Form + Zod ¦ ¦ HTTP -> axios (interceptor attaches JWT) ¦ +---------------------------+-----------------------------------+ ¦ HTTPS (JWT + httpOnly refresh cookie) v +---------------------------------------------------------------+ ¦ NGINX REVERSE PROXY (D9, prod only) ¦ ¦ - TLS termination ¦ ¦ - Serves static SPA (dist/) ¦ ¦ - proxy_pass /api/* -> http://127.0.0.1:3000 ¦ ¦ - gzip / brotli ¦ +---------------------------+-----------------------------------+ v +---------------------------------------------------------------+ ¦ PM2 CLUSTER: NODE + EXPRESS API SERVER (D9) ¦ ¦ Middleware: helmet > cors > compression > json > cookies ¦ ¦ > pino-http > rate-limit > authenticate ¦ ¦ > authorize > rowLevelScope > validate(zod) ¦ ¦ > controller ¦ ¦ Service layer: state-machine transition() (single chokepoint)¦ ¦ pdfkit cert generator (D5) ¦ ¦ audit-log helper ¦ ¦ Repository layer: mysql2/promise pool, parameterized SQL (D2)¦ +---------------------------+-----------------------------------+ v +---------------------------------------------------------------+ ¦ MySQL 8.x (existing on-prem; phpMyAdmin admin) ¦ ¦ ~70 tables (existing 64 + new) · InnoDB · utf8mb4 ¦ ¦ FK + CHECK constraints · indexes for dashboard / inquiry ¦ +---------------------------------------------------------------+ NOT IN MVP: Redis · SMTP · S3/Object store · SSO/AD

15.2 End-to-End Trace: Equipment Registration

Lab Engineer fills equipment register form -> RHF + zod validates on submit (no network if invalid) -> RQ mutation calls axios.post('/api/v1/equipment', body) -> axios interceptor attaches Bearer JWT ----------- NETWORK BOUNDARY ------------ -> nginx (TLS, static, proxy) -> Node @ 3000 -> helmet > cors > compression > express.json > cookie-parser -> pino logs request meta -> express-rate-limit (auth-route bucket only) -> authenticate (jsonwebtoken verify) -> authorize ('equipment:create' permission check) -> rowLevelScope (no-op for create) -> validate(EquipmentCreateSchema) re-checks body -> equipmentController.create(req, res) -> equipmentService.create(input, actor): - BEGIN TRANSACTION - dayjs.add for next_cal_due_date (if T&ME) - state machine: initial status = PENDING_VERIFICATION (D10) - equipmentRepository.insert(payload) - auditLogRepository.write({...}) - COMMIT -> 201 Created + JSON body -> pino logs response status + duration ----------- NETWORK BOUNDARY ------------ -> RQ invalidates 'equipment-list' cache -> sonner: 'Equipment registered. Pending verification.' -> router navigates to detail page

Section 16 — Express Middleware Pipeline

incoming request ¦ v +----------------------------------------------------+ ¦ 1. helmet() <- security headers ¦ ¦ 2. cors(orgAllowlist) <- reject foreign origins¦ ¦ 3. compression() <- gzip / brotli ¦ ¦ 4. express.json({limit}) <- parse JSON body ¦ ¦ 5. cookie-parser() <- parse refresh cookie ¦ ¦ 6. pino-http() <- structured log line ¦ ¦ 7. rateLimit(login) <- only on auth routes ¦ ¦ 8. csrfCheck() <- /auth/refresh only ¦ ¦ 9. authenticate() <- JWT verify ¦ ¦ 10. authorize(perm) <- RBAC check ¦ ¦ 11. rowLevelScope() <- BR-VIS WHERE clause ¦ ¦ 12. validate(zodSchema) <- input validation ¦ ¦ 13. controller <- business handler ¦ ¦ 14. errorHandler() <- centralized errors ¦ +----------------------------------------------------+ ¦ v outgoing response

Order matters. Helmet/cors/compression run for ALL requests. CSRF check only fires on /auth/refresh (which uses cookies). RBAC + scoping happen only after authenticate.

Section 17 — Production Deployment Topology

LOCKED - D9: Nginx reverse proxy in production

17.1 The Topology

Org intranet (no public exposure) ¦ ¦ HTTPS :443 v +----------------------------------------------------------+ ¦ NGINX (on the same VM, port 80/443) ¦ ¦ - TLS termination (org-signed cert) ¦ ¦ - Serves / -> /var/www/cmcmis-spa/dist ¦ ¦ - Proxies /api/* -> http://127.0.0.1:3000 ¦ ¦ - gzip + brotli ¦ ¦ - cache headers for static assets (hashed filenames) ¦ ¦ - access logs ¦ +----------------------+-----------------------------------+ ¦ v +----------------------------------------------------------+ ¦ PM2 CLUSTER (node, port 3000 — cluster on N workers) ¦ ¦ ecosystem.config.js: ¦ ¦ - instances: 'max' (one per CPU core) ¦ ¦ - exec_mode: 'cluster' ¦ ¦ - autorestart: true ¦ ¦ - max_memory_restart: '500M' ¦ ¦ - log rotation ¦ +----------------------+-----------------------------------+ ¦ v +----------------------------------------------------------+ ¦ MySQL 8.x (port 3306, on-prem) ¦ ¦ InnoDB · utf8mb4 · pooled connections (10-20) ¦ +----------------------------------------------------------+

17.2 Nginx Responsibilities

Terminate TLS with org-signed cert.

Serve Vite static build (`dist/`) for any non-/api/* path.

Reverse-proxy /api/* to Node:3000 (preserves Authorization header + cookies).

Compress responses (gzip/brotli).

Add immutable cache headers for hashed asset filenames.

Optional second-layer rate limit (e.g., 100 req/min/IP) on top of express-rate-limit.

Forward client IP via X-Forwarded-For (Express trust proxy = 1).

17.3 PM2 Responsibilities

Cluster mode across CPU cores for throughput.

Auto-restart on crash; respawn within seconds.

Memory-based restart guard (kill worker if RAM > 500MB).

Centralized log rotation (pm2-logrotate).

Zero-downtime reload on deploy (pm2 reload all).

17.4 Deploy Checklist (Phase 8)

Build FE: `vite build` → dist/.

Copy dist/ to /var/www/cmcmis-spa/dist on the server.

Install BE: `npm ci --omit=dev`.

Validate env via envalid (boot fails if missing).

Run seed migration (creates Super Admins from SUPER_ADMIN_EMPLOYEE_IDS).

pm2 start ecosystem.config.js.

Nginx reload.

Smoke test: hit /api/v1/health, login as one of the seeded Super Admins, force password change.

Section 18 — Operational Strategies

18.1 PDF Generation Strategy (D5 — pdfkit)

Templates as pure functions: (data) => Buffer.

Two templates in MVP: jobCard.pdf.js + calibrationCert.pdf.js (per BR-PDF-02 / BR-PDF-03).

Generated on GET /.../<id>/pdf — streamed back; nothing persisted (BR-PDF-01).

Every PDF includes footer: 'Generated by CMCMIS · <timestamp> · Record #<id>' (BR-PDF-04).

Per-export audit_log row written before the stream begins (BR-AUD-03).

18.2 Logging Strategy (D6 — Pino)

Pino emits structured JSON; logs ingested as files via pm2 log rotation.

Levels: trace / debug / info / warn / error / fatal. Default INFO in prod, DEBUG in dev.

Request log line: method, path, status, duration_ms, user_id, request_id.

Business events (state transitions, login attempts) logged at INFO with `event` key.

Errors logged with stack + request_id; never console.log anywhere.

Sensitive fields (password, token, refresh) redacted via pino redact.

18.3 Testing Strategy (vitest + supertest)

| Layer | Tool | What to Test |
| --- | --- | --- |
| Unit (BE) | vitest | State-machine transition() functions; repository SQL builders; auth helpers |
| API (BE) | vitest + supertest | Each endpoint × each of 5 roles; happy path + 401/403/422/409 |
| Unit (FE) | vitest | Permission gate component; form schemas; date formatters |
| Component (FE) | vitest + React Testing Library | Critical UI: login, equipment form, job card stepper |
| E2E | Manual + scripted smoke | Phase 9 hardening: full DMM-2034 walk-through across roles |

Coverage target for MVP: state machines + RBAC = 100%. Everything else: best-effort, no minimum gate.

18.4 CSRF Strategy (Added Stack Item #3)

Standard JWT in Authorization header is CSRF-safe (no cookie). The ONLY endpoint at risk is /api/v1/auth/refresh — it reads the httpOnly refresh cookie. Strategy:

On login, in addition to the refresh cookie, set a non-httpOnly cookie 'csrf_token' with a random value.

Frontend reads csrf_token and echoes it in X-CSRF-Token header on /auth/refresh.

Server middleware compares cookie value vs header value (double-submit). Mismatch = 403.

Same-site=Lax on refresh cookie blocks most CSRF anyway; this is defence in depth.

18.5 Security Strategy (Cross-Cutting)

| Concern | Mitigation |
| --- | --- |
| SQL injection | Parameterized queries only (mysql2 ? placeholders). No string concat. Repository layer enforces. |
| XSS | React auto-escape + helmet CSP header. No dangerouslySetInnerHTML in MVP. |
| CSRF | Double-submit token on /auth/refresh (see 18.4). |
| Brute-force login | express-rate-limit on /auth/login + is_locked column after N failures. |
| Token theft | 15-min access JWT + httpOnly Secure SameSite refresh cookie + hashed in DB. |
| Privilege escalation | Every endpoint requires explicit permission. Default-deny. |
| Data leakage | BR-AUD-04: sensitive fields stripped from API responses by permission. |
| Audit gap | BR-AUD-01: every write to critical tables logged in audit_logs. |

Section 19 — Project Folder Structure (FINAL)

cmcmis-simplified/ ¦ +-- backend/ (BE: D2 + D7) ¦ +-- src/ ¦ ¦ +-- config/ (db.js, env.js, logger.js, jwt.js) ¦ ¦ +-- middleware/ (authenticate, authorize, rowLevelScope, ¦ ¦ ¦ validate, csrfCheck, errorHandler) ¦ ¦ +-- modules/ ¦ ¦ ¦ +-- auth/ ¦ ¦ ¦ ¦ +-- auth.routes.js ¦ ¦ ¦ ¦ +-- auth.controller.js ¦ ¦ ¦ ¦ +-- auth.service.js ¦ ¦ ¦ ¦ +-- auth.repository.js ¦ ¦ ¦ ¦ +-- auth.schema.js (zod) ¦ ¦ ¦ +-- users/ ¦ ¦ ¦ +-- equipment/ ¦ ¦ ¦ +-- jobRequests/ ¦ ¦ ¦ +-- jobCards/ ¦ ¦ ¦ +-- dashboard/ ¦ ¦ ¦ +-- inquiry/ ¦ ¦ ¦ +-- audit/ ¦ ¦ +-- stateMachines/ (jobRequest.fsm.js, equipment.fsm.js) ¦ ¦ +-- pdf/ (jobCard.pdf.js, calibrationCert.pdf.js) ¦ ¦ +-- utils/ ¦ ¦ +-- server.js ¦ +-- db/ ¦ ¦ +-- migrations/ (numbered .sql files) ¦ ¦ +-- seeds/ (roles, permissions, super admins, lookups) ¦ ¦ +-- schema.sql ¦ +-- tests/ (vitest + supertest) ¦ +-- .env.example ¦ +-- ecosystem.config.js (pm2) ¦ +-- package.json ¦ +-- frontend/ (FE: D8 feature-based) ¦ +-- src/ ¦ ¦ +-- components/ (shared: Button, Input, Table, Modal) ¦ ¦ +-- features/ ¦ ¦ ¦ +-- auth/ (api/, components/, pages/, schemas/) ¦ ¦ ¦ +-- equipment/ ¦ ¦ ¦ +-- jobRequests/ ¦ ¦ ¦ +-- jobCards/ ¦ ¦ ¦ +-- dashboard/ ¦ ¦ ¦ +-- inquiry/ ¦ ¦ +-- layouts/ (AppLayout, AuthLayout) ¦ ¦ +-- lib/ (axios client, authContext, ¦ ¦ ¦ permissions, formatters) ¦ ¦ +-- stores/ (zustand stores) ¦ ¦ +-- router.jsx ¦ ¦ +-- main.jsx ¦ +-- public/ ¦ +-- tailwind.config.js ¦ +-- vite.config.js ¦ +-- package.json ¦ +-- docs/ ¦ +-- FINAL-DESC-CMCMIS.docx (this document) ¦ +-- ERD.md (after Phase 3) ¦ +-- rbac-matrix.md ¦ +-- state-machines.md ¦ +-- business-rules.md +-- .gitignore +-- .editorconfig +-- README.md +-- package.json (monorepo root w/ workspaces)

Section 20 — Coding Conventions & API Standards

| Concern | Convention |
| --- | --- |
| API base | /api/v1/... |
| HTTP verbs | REST: GET / POST / PATCH / DELETE |
| Response shape (success) | { data, meta } |
| Response shape (error) | { error: { code, message, details } } |
| Status codes used | 200 / 201 / 204 / 400 / 401 / 403 / 404 / 409 / 422 / 429 / 500 |
| Pagination | ?page=1&limit=25 (max 100) |
| Filtering | ?status=ACTIVE&type=TME (whitelisted per endpoint) |
| Sorting | ?sort=-created_at,name (- prefix = DESC) |
| Naming (DB) | snake_case, plural tables, id PKs, *_id FKs |
| Naming (JS) | camelCase vars/functions, PascalCase components/classes |
| Naming (files) | kebab-case.js for utilities; PascalCase.jsx for React components |
| Errors | Throw typed errors -> centralized handler -> standard response |
| Logs | Structured JSON via pino; never console.log |
| Commits | Conventional Commits (feat / fix / chore / docs / refactor) |
| Branches | feature/*, fix/*, chore/* from main |
| Type system | JS + JSDoc + Zod (NO TypeScript) — D1 |
| Backend layering | routes -> controllers -> services -> repositories — D7 |
| Frontend layering | Feature folders, each self-contained — D8 |

Section 21 — MVP Scope vs Phase 2 Backlog

21.1 MVP (10 weeks) — Signed Off

Auth + RBAC (login, session, role loading, permissions, protected routes, SSO-ready)

Equipment master + register + verify flow (PENDING_VERIFICATION -> ACTIVE)

Job Requests (form, listing, lifecycle, approve/reject)

Job Cards (tasks, observations, verify/close, reopen)

Dashboard (role-aware KPIs, alerts, widgets)

Inquiry (search hub — vendors, products, job cards, instruments)

PDF generation (download/generate only — no storage)

Audit logs (basic, all state changes)

Responsive UI (desktop + laptop; 1280–1920 primary)

Row-level visibility (per BR-VIS rules)

Optimized SQL with pagination + connection pool

21.2 Phase 2 — Post-Internship Backlog

Schedule module (PM + Calibration calendar)

Procurement (POs + spares)

Reports (analytics + exports)

Admin master-data CRUD UI (Super Admin only)

Notifications (in-app feed)

21.3 Explicitly NOT in MVP

| Item | Decision |
| --- | --- |
| SSO / Active Directory integration | Architecture SSO-ready, integration deferred |
| Email / SMTP | Out of scope until specified |
| Redis / caching layer | MySQL + pagination + pool is enough |
| File storage | PDFs generated + downloaded only, never stored |
| Backup infrastructure | Out of our scope |
| Mobile / tablet UI | Desktop + laptop only (responsive within range) |
| Barcode / QR | Not in scope |
| NABL / ISO 17025 / AS9100 specifics | Deferred — user will instruct |
| Calibration cert template format | Deferred — user will instruct |
| Notification channels (email/in-app/SMS/push) | Deferred — user will instruct |

Section 22 — 10-Week War Plan (Phased Timeline)

| Week | Phase | Deliverables |
| --- | --- | --- |
| 1 | Phase 0 — Foundation | Repo scaffolding · ESLint/Prettier · Tailwind base · MySQL pool · 'hello world' protected route end-to-end |
| 2 | Phase 3 — DB Design | Inventory ~64 existing tables · Classify · Draft new tables (RBAC + Job + Equipment first) · Seed scripts · Lock ERD |
| 3 | Block 1 — Auth + RBAC | employee_id + password login · JWT + refresh · cookie-parser + CSRF · RBAC middleware · Sidebar visibility · Row-level scoping helper · Audit-log helper |
| 4–5 | Block 2a — Equipment Master | Equipment list/detail/register · State machine (incl. PENDING_VERIFICATION) · Cal history · Specs · Verify by In-charge/SA |
| 5–6 | Block 2b — Job Requests | Multi-section form (T&ME/F&PE; cal/repair/registration) · Draft/submit · Approve/reject · State machine |
| 6–7 | Block 2c — Job Cards + PDF | Auto-create on approval · Task checklist + observations · Verify/close -> Equipment status update · PDF cert generation |
| 8 | Block 3 — Dashboard + Inquiry | Dashboard widgets (KPIs, due alerts, workload) · Inquiry 4-tab search |
| 9 | Hardening | Audit coverage check · RBAC e2e test (all 5 roles) · Illegal-transition tests · SQL tuning · Responsive QA · CSRF test |
| 10 | Demo Prep + Deploy | Demo data seeded · Nginx + PM2 cluster set up · On-prem deploy · Stakeholder demo · Bug-fix buffer |

22.1 Buffer Strategy (Slack Plan)

| Risk | Buffer Plan |
| --- | --- |
| Existing 64-table DB messier than expected | Phase 3 stretches into Week 3; Auth gets compressed |
| Job Card observations more complex than planned | Cut Inquiry tabs to 2 (job cards + equipment) for demo |
| PDF formatting takes longer | Ship plain-template PDFs; polish post-internship |
| RBAC edge cases discovered | Core — never cut. Cut Dashboard widgets instead. |
| Nginx setup on-prem unfamiliar | Use docker-compose fallback for demo; raw nginx after |

Section 23 — Real-World End-to-End Walk-Through

Tracing Digital Multimeter DMM-2034 through CMCMIS to make every decision concrete.

| Step | Actor | Role | Module | Action |
| --- | --- | --- | --- | --- |
| 1 | Engineer Deep | Lab Engineer | Dashboard | Sees DMM-2034 calibration due alert |
| 2 | Deep | Lab Engineer | Job Requests | Raises calibration request |
| 3 | Lab In-charge | Lab In-charge | Job Requests | Approves -> Job Card auto-created |
| 4 | Deep (auto-assigned) | Lab Engineer | Job Cards | Completes tasks, enters before/after readings + environment, marks COMPLETE |
| 5 | Lab In-charge | Lab In-charge | Job Cards | Verifies + closes -> triggers PDF cert generation (pdfkit) |
| 6 | Anyone (except View-Only) | Any of 4 roles | Equipment | Could register new DMM-2035 tomorrow (PENDING_VERIFICATION) |
| 7 | Lab In-charge | Lab In-charge | Equipment | Verifies DMM-2035 -> ACTIVE |
| 8 | Super Admin | Super Admin | Admin (seed/CLI in MVP) | Promotes Normal User -> Lab Engineer |
| 9 | View-Only auditor | View-Only | Inquiry | Searches DMM-2034 history; reads everything; writes nothing |
| 10 | Super Admin | Super Admin | Audit Log | Reviews every state transition |

One instrument, one calibration cycle: ~20 DB writes across ~12 tables, 1 PDF cert, ~9 audit rows. This is why ~70 tables is the MINIMUM to track this lawfully.

Section 24 — Constraints, Quick Recap, What's Next

24.1 Locked Constraints

| # | Constraint | Decision |
| --- | --- | --- |
| 1 | Organization context | ISRO SAC-like defence/space-grade |
| 2 | Existing DB | ~64 tables; review in Phase 3; never drop in MVP |
| 3 | SSO in v1 | NO — employee_id login from existing DB; SSO-ready for future |
| 4 | Deployment target | Internal on-prem / org private infra |
| 5 | File storage | NO — PDFs generated + downloaded only |
| 6 | Email / SMTP | NO in v1 |
| 7 | Redis / cache | NO — MySQL + pagination + pool |
| 8 | Backup infrastructure | Out of scope (user handles separately) |
| 9 | Mobile / tablet UI | NO — desktop/laptop only; fully responsive within range |
| 10 | Barcode / QR | NO |
| 11 | PDF generation | YES — pdfkit, server-side, download only |
| 12 | Sensitive data | Defence-grade; row-level visibility + secure sessions + limited exports |

24.2 Print-and-Pin Quick Recap

| Topic | Locked Decision |
| --- | --- |
| Roles | 5 only — Super Admin, Lab In-charge, Lab Engineer, Normal, View-Only |
| equipment:create | Open to ALL roles except View-Only |
| Equipment lifecycle | Starts at PENDING_VERIFICATION -> ACTIVE (D10) |
| Per-user role count | Exactly ONE primary role (BR-RBAC-02) |
| Super Admin seed | ≥ 2 via SUPER_ADMIN_EMPLOYEE_IDS env var (D11) |
| Session model | 15-min JWT · 60-min idle · 7-day refresh (concentric) |
| Type system | JS + JSDoc + Zod (D1) |
| Data access | Raw SQL + Repository (D2 + D7) |
| FE folders | Feature-based (D8) |
| FE state | TanStack Query (D3) + Zustand (D4) |
| BE logging | Pino (D6) |
| PDF | pdfkit (D5) — generate + download, never store |
| Production proxy | Nginx + PM2 cluster + MySQL (D9) |
| Audit retention | Indefinite (until user specifies) |
| API base | /api/v1/... from day 1 |
| Timeline | 10 weeks · solo dev + AI pair · MVP first · full go-live after sign-off |
| DB target | ~70 tables (existing 64 reviewed + new added) |
| Bottom line | Industry-grade defence context. Demo-ready MVP in 10 weeks. Josh: MAXED. |

24.3 What's Next (Tomorrow Morning)

User will deliver: (1) 2 Super Admin employee IDs. (2) Existing DB schema export (mysqldump --no-data or SHOW CREATE TABLE x 64). (3) Notes on which existing tables are used / dead / unsure. Next phase opens immediately: Phase 3 — DB Design. Existing schema review + final ERD lock + new tables drafted.

LOCKED - END OF FINAL-DESC-CMCMIS - All decisions locked - Energy level: maxed - Discipline level: locked - Let's ship it.